# Service Support & Maintenance SLA Plan

Eskom GIT Enterprise Historian Licence, Maintenance & Support (ITT E2142CXMWPR)

Prepared by: Foxtrot (Service Delivery Lead)
Date: 2026-03-13

# 1. Service Support Model

This document defines the ITIL-aligned support framework and Service Level Agreement (SLA) for the Enterprise Historian system. It ensures high availability and efficient incident resolution.

Service Hours:

Business Hours (L1 & L2): 08:00 - 17:00 (SAST) Monday - Friday.

After-Hours / 24x7 (L3 & Emergency Incident): Escrow response on critical P1 issues.

Support Tiers:

Tier 1 (Service Desk): First point of contact, triage, and basic troubleshooting.

Tier 2 (Application Support): Advanced diagnosis, configuration issues, data historian queries.

Tier 3 (OEM/Engineering): Bug fixes, patching, critical system down restorations.

# 2. Key Performance Indicators (KPIs) & SLAs

The following SLA targets apply to all registered incidents and problems:

| Severity Level | Response Time | Target Resolution | System Availability Target |
| --- | --- | --- | --- |
| P1 - Critical (System Down) | 15 Minutes | 4 Hours | 99.9% |
| P2 - High (Major Degradation) | 30 Minutes | 8 Hours | 99.9% |
| P3 - Medium (Minor Degradation) | 4 Hours | 2 Business Days | N/A |
| P4 - Low (Informational/Request) | 8 Hours | 5 Business Days | N/A |

Operational Level Agreements (OLAs) with internal networking, security, and infrastructure teams will align to support these targets. Maintenance windows are scheduled for Sunday 12:00 AM - 04:00 AM (SAST).

# 3. ITIL Processes Integration

Incident Management:

All incidents are logged in the ITSM tool (ServiceNow or equivalent) and mapped to the configuration item (CI) for the Enterprise Historian. Escalations follow the defined severity and response matrix.

Problem Management:

For recurring P2s or any P1 incident, a formal Root Cause Analysis (RCA) is required within 5 business days, followed by entry into the Known Error Database (KEDB).

Change Management:

All deployments, patches, and version upgrades require Cab (Change Advisory Board) approval. Emergency Changes for P1 restoration bypass CAB but require Post-Implementation Review (PIR).

# 4. Escalation Matrix and Governance

A hierarchical escalation path is established for SLA breaches or impending risks:

L1/L2 Engineer -> Service Delivery Manager -> Project Executive -> Eskom IT/OT Director

Reporting Frequency:

Weekly: Incident volume, SLA breaches, patching compliance.

Monthly: Service Review Meeting (Major incidents, capacity, availability).

Quarterly: Continual Service Improvement (CSI) strategy assessment.

--- END OF SLA PLAN ---